Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Field | Value |
| --- | --- |
| Date | 09 March 2026 |
| Team ID | 699d5fb73074df695bbbb046 |
| Project Name | HouseRent Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by entering my email, password, and profile details. | 3 | High | Alice, Bob |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely using JWT-based authentication. | 2 | High | Alice |
| Sprint-2 | Property Management | USN-3 | As a property owner, I can list a new property with images, description, and price. | 5 | High | Charlie |
| Sprint-2 | Property Management | USN-4 | As a user, I can browse and search for properties by city, price range, and type. | 3 | Medium | Bob |
| Sprint-3 | Booking Engine | USN-5 | As a renter, I can book a property by selecting check-in/check-out dates. | 5 | High | Alice, Charlie |
| Sprint-3 | Admin Workflow | USN-6 | As an admin, I can approve or reject pending property listings. | 3 | High | Bob |
| Sprint-4 | Dashboard & UX | USN-7 | As a user, I can view my booking history and listing status on a personalized dashboard. | 3 | Medium | Alice |
| Sprint-4 | Admin Dashboard | USN-8 | As an admin, I can monitor all bookings and user activity across the platform. | 2 | Low | Charlie |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 10 Days | 24 Feb 2026 | 05 Mar 2026 | 5 | 05 Mar 2026 |
| Sprint-2 | 8 | 10 Days | 06 Mar 2026 | 15 Mar 2026 | 8 | 15 Mar 2026 |
| Sprint-3 | 8 | 10 Days | 16 Mar 2026 | 25 Mar 2026 | - | - |
| Sprint-4 | 5 | 10 Days | 26 Mar 2026 | 04 Apr 2026 | - | - |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 26 (total points for the project).

Burndown Chart:

Burndown Chart:A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress over time. For project, our burndown chart targets a steady reduction of the 26 points over the 4 planned sprints.